## Meeting Minutes

Project: ShelfSight – Team #10
 Meeting Type: Weekly Team Meeting
 Date: February 17, 2026
 Recorder: Mirza Zubayr Baig

### Attendees

- Mirza Zubayr Baig

- Chimezie Nnawuihe

- Syed Hasan

- Marc Manoj

- Kaelen Raible

## Key Discussion Points

### 1. AI Tooling Decisions (High Priority)

The team discussed the need to formally decide on AI tools that will be used during development. This includes:

- Comparing tools such as Claude vs Codex

- Determining which tools are best suited for:

  - Frontend development

  - Backend/API development

  - Design and prototyping

- Documenting these decisions clearly in the project specification

This decision is critical, as AI tooling will directly impact development speed, workflow, and scheduling.

### 2. Project Specification & Architecture (Very Important)

The team agreed that the most critical task for this week is to finalize a detailed technical specification. Once the specification is robust, implementation should be straightforward.

This includes:

- A clearly defined feature list

- Detailed system architecture

- Separation of concerns across:

  - Frontend

  - Backend

  - Data & AI components

- Explicit scope boundaries (what is in vs out)

Target: Complete a strong first version of the spec by next week.

### 3. Task Breakdown for the Week

Tasks for this week will focus on planning and setup, not feature implementation. Work will be divided by domain:

#### Frontend

- Review existing UI progress (currently in good shape)

- Experiment with and compare additional frontend tools or libraries

- Continue refining Figma designs based on updated specs

- Populate repo with initial front end.

#### Backend

- Revisit API structure and contracts

- Create backend boilerplate (server setup, basic routing)

- Explore initial database or backend service (e.g., Supabase or custom backend)

- First API Cal

#### Data / AI

- Finalize list of AI tools to be used

- Define how AI fits into ingestion, classification, and recommendations

- Document assumptions and limitations clearly

#### General

- Draft overall system architecture diagram

- Update feature list and spec documentation

- Align updated schedule with realistic weekly deliverables

### 4. Schedule Update

The team discussed updating the project schedule to:

- Plan one week at a time

- End each phase before the weekly meeting

- Account for increased development speed due to AI-assisted tooling

The schedule will be revised accordingly.

### 5. TA Action Items / Process Requirements

The following requirements were emphasized:

- All progress must be tracked in GitHub, including:

  - Proposal

  - Meeting minutes (MOM)

  - Status reports

  - Links and documentation

- Create a repository folder:

  - Weekly Progress/Week1, Week2, etc.

- Refine:

  - Figma designs

  - Architecture diagrams

  - Technical specification

- Set up:

  - Frontend boilerplate

  - Backend boilerplate

- Implement:

  - First API call (tentatively Supabase ↔ backend)

- Begin actively using:

  - Jira boards

  - GitHub repositories for task tracking

### 6. Status Reporting Requirement

- Each team member must send a weekly status report to the current team leader.

- The team leader is responsible for compiling all reports and submitting a consolidated update to the professor each week.

## Action Items Summary (This Week)

- Decide and document AI tools (Claude, Codex, Figma AI, etc.)

- Produce a detailed technical specification

- Draft system architecture

- Refine Figma designs

- Set up frontend and backend boilerplate

- Create GitHub “Weekly Progress” folder structure

- Start Jira board usage

- Prepare individual weekly status reports